SPECSAVERS NEWARK

AI Receptionist — Production Plan & Pitch

Your AI Ltd  ·  Sam Sahota & Pritesh Patel  ·  27 April 2026

Live P&L model: SPECSAVERS-PNL-MODEL.xlsx (companion file in this folder)

# 1. Executive Summary

Three numbers to remember:

| Side | Number | What it means |
| --- | --- | --- |
| They spend now | £79,554 / yr | Loaded cost of 2 receptionists (cash + NI + pension + holiday + sick + recruit + IT) |
| They pay us | £37,488 Year 1 · £35,988 Year 2+ | Tier 2 retainer (£2,999/mo × 12) + £1,500 setup Y1 only |
| We keep | £19,925 Year 1 · £19,560 Year 2+ | 53-54% net margin per client |

## Their current model

Two receptionists at £30k cash each = £60k/yr cash. Loaded with employer NI (15% above £5,000), pension (3%), sick pay, holiday cover, recruitment + training amortised, IT + desk + bonus + admin = £79,554/yr loaded. Delivers ~4,000 hrs cover/yr, Mon-Sat only, ~80% of calls captured, no Sunday cover.

## Our offer

Tier 2 — £2,999/mo + £1,500 setup. Amy (the AI) handles all calls 6am-9pm × 7 days. Inbound (5/5 spec flows) + outbound (recall, confirmations, cancellations, collection notifications). Branded SMS, live dashboard, weekly performance review. Live within 24 hours of contract signature.

## Their saving

£42,066 Year 1.  £43,566 every year after.  53-55% saving vs current spend.

Beyond £: 7-day cover, 6am-9pm window (15 hrs/day vs ~9 from staff), 100% call capture (the 20% they currently miss), unlimited parallel calls, zero sick days, zero holidays, no recruitment when one of the 2 retires.

## Our profit

£19,925 Year 1.  £19,560 every year after.  53-54% net margin per client.  At 10 clients on Tier 2: ~£196k profit/yr (£98k each founder).  At 20 clients: ~£391k.

## One open assumption (front page only)

£60k = total for both agents (£30k each). If client confirms it's £60k PER agent, double their loaded cost AND double the saving — pricing tier likely moves from Tier 2 to Tier 3. See §2 audit questions.

# 2. Audit Framework

Goal: capture the client's actual numbers in the meeting, then run the P&L live on screen using the Excel model. Their numbers ARE the killer slide.

## 2.1 Numbers to capture

| Question | Why it matters |
| --- | --- |
| Inbound calls/day (peak vs quiet)? | Volume — drives pricing tier |
| Avg call duration (seconds)? | Cost per call — drives margin |
| % of calls missed / go to voicemail today? | The saving narrative — captured calls = revenue |
| Outbound calls/day currently (manual recall, confirmations)? | Tier 2 vs Tier 3 sizing |
| £60k cash — TOTAL for 2 agents OR per agent? | Doubles the anchor either way |
| Receptionists' average sick days/yr? | Reliability narrative |
| Sundays — currently open or closed? | Cover model (we offer 7-day either way) |
| Existing booking system — API access available? | Integration plan |
| Patient list source + format for outbound recalls? | Onboarding speed |

## 2.2 The Killer Slide — fill in live with their numbers

| Metric | Today (manual) | With Your AI | Saving / impact |
| --- | --- | --- | --- |
| Calls answered | ~80% | 100% | +20% capture |
| Outbound recalls/wk | ~10 | 200+ | 20× capacity |
| Confirmation lag | Hours | Seconds | Instant |
| Cover hours/wk | ~80 (2 agents) | 105 (6am-9pm × 7) | +25 hrs/wk |
| Sick days/yr lost | ~10 combined | 0 | Reliability |
| Annual cost | £79,554 | £35,988 (+£1,500 Y1) | Saves £42-44k/yr |

# 3. What's Built + Trial Deliverables

## 3.1 Already live (working today)

Inbound agent (Amy) — Retell + n8n + cal.com. All 5 spec flows: appointments, enquiries, orders, patient info, audiology.

Outbound agent — confirmation, no-show follow-up, warm-lead paths.

Real cal.com bookings with email confirmations, store address, directions.

Post-call SMS on no-answer (from regular UK number; branded sender ID applied for in parallel).

Voicemail with store callback number.

## 3.2 Two-week trial deliverables

One UK Twilio inbound number → Amy answers it as the receptionist.

Twilio Verified Caller ID for outbound (10-min setup, no SIP trunk wait — see §4).

Master Google Sheet (4 tabs) wired up to n8n.

Looker Studio live dashboard (auto-refresh from Sheet, branded 'Your AI × Specsavers Newark').

Store consent letter signed (Ofcom + brand).

Daily monitoring during 2 weeks + day-7 and day-14 review calls.

## 3.3 Built post-signature in parallel (does not block trial)

Twilio Alpha Sender ID — 'Specsavers Newark' SMS branding (2-4 wk Twilio approval).

Twilio SIP trunk so Amy answers their actual 01636 611599 line + live transfers (2-4 wks).

Two missing outbound paths: 2.2 Collection Notifications + 2.5 Cancel/Rebook (clinician absence) — ~2 hrs prompt work.

# 4. Caller ID — Why We Don't Wait 2-4 Weeks

Twilio SIP trunks take 2-4 weeks. We bypass that for the trial.

| Method | What it does | Setup | Use |
| --- | --- | --- | --- |
| Twilio Verified Caller ID | Verify ownership of the store's existing mobile/landline by SMS code; that number then displays as outbound caller ID | 10 min | Outbound — trial-ready |
| Buy UK Twilio Number | Fresh UK number (~£1/mo) for inbound + outbound caller ID | 5 min | Both — trial-ready |
| Twilio SIP Trunk | AI answers their actual 01636 611599 number; supports live transfers | 2-4 wks | Production only — kicked off in parallel |

Result: live within 24 hours of contract signature. The 2-4 week SIP trunk runs in parallel for full white-label switch-over later.

# 5. The Method — How They Use It

One Google Sheet. Four tabs. Specsavers staff already use spreadsheets — zero learning curve.

| Tab | What it is | Filled by |
| --- | --- | --- |
| 1. Outbound Call List | First name, last name, mobile, path (confirmation/recall/etc), appointment date+time | Specsavers |
| 2. Bookings Log | Every booking made by Amy: timestamp, patient, email, phone, appointment type, source, confirmation sent | Auto-populated |
| 3. Call Log | Every call (in + out): time, direction, duration, outcome, transcript link, recording link | Auto-populated |
| 4. Dashboard Data | Aggregated metrics that Looker Studio reads (hidden from client UI) | Auto-populated |

Specsavers-facing: one URL for the Sheet, one URL for the Looker dashboard. No app installs. No new system to learn.

## Integration map

Specsavers exports CSV → Google Sheet ← Specsavers views logs
                              ↓ poll every 15 min
                            n8n (orchestration)
                              ↓
      ┌──────────┬───────────┬───────────┐
      ↓          ↓           ↓           ↓
   Retell    Twilio       cal.com       SMS
   (Amy)     (calls)      (bookings)  (Twilio)
      ↓ post-call webhook
   n8n → writes back to Sheet → Looker Studio dashboard

# 6. Pricing — 3 Tiers

Recommended for Specsavers Newark: Tier 2.

|  | Tier 1: Single Agent | Tier 2: Two-Agent (RECOMMENDED) | Tier 3: Enterprise |
| --- | --- | --- | --- |
| Coverage | 6am-9pm × 7 days | 6am-9pm × 7 days | 24/7 |
| Inbound capacity | 100 calls/day | 150 calls/day | Unlimited |
| Outbound capacity | 30 calls/day | 50 calls/day | Unlimited |
| Includes | Inbound, basic SMS, dashboard | Full inbound + outbound, branded SMS, weekly review | Custom branding, dedicated AM, multi-store rollout |
| Monthly retainer | £1,999 | £2,999 | £4,499 |
| Setup fee | £1,500 | £1,500 | £2,500 |
| Replaces | 1 receptionist (£28-37k loaded) | 2 receptionists (£60-79k loaded) | 3+ receptionists (£100k+ loaded) |
| Profit to YourAI | ~£300/mo (thin) | £1,656/mo (54% margin) | £1,800/mo (40% margin) |

# 7. The 2-Week Free Trial

## 7.1 What's covered free

Setup + integration (£1,500 value)

Up to 500 inbound + 500 outbound minutes

Live dashboard, branded

Daily monitoring + day-7 and day-14 review calls

## 7.2 What YourAI absorbs

Hard cost: ~£500-700 (Twilio number, ~2,000 trial minutes, applications). Plus Sam + Pritesh time. Recoups Week 1 of paid contract once signed.

## 7.3 Terms — written into the agreement

Beyond 500 + 500 mins, usage is at-cost pass-through (no markup) for the trial.

Day 14: client commits to monthly retainer OR walks away with no obligation.

Exit: if client does not sign by day 14, we deactivate gracefully (forwarding to store number).

Dashboard remains theirs to keep regardless.

# 8. Checklist — Pre-Meeting + Meeting + Post

## 8.1 Tonight (3-4 hrs)

Master Google Sheet template (4 tabs)

n8n workflow polling Sheet → fires outbound calls

Looker Studio dashboard linked to Sheet

Audit doc / questionnaire (1-pager) — uses §2.1 questions

Trial Agreement 1-pager

Store Consent Letter template

## 8.2 Tomorrow morning (1-2 hrs)

Buy UK Twilio inbound number, assign to inbound agent

Update inbound LLM prompt with new UK number (voicemail + transfer)

Test 1 inbound + 1 outbound call end-to-end with sheet write-back

Brand the dashboard ('Your AI × Specsavers Newark', colours, logo)

Print materials: this doc + audit 1-pager + Trial Agreement

## 8.3 In the meeting

Walk through §2.1 audit questions, fill numbers live in the Excel model on screen

Show §2.2 killer slide with their actual numbers — live savings calc

Live demo: Amy calls the manager's mobile, books a fake appointment

Show the dashboard light up with the demo data

Hand over Trial Agreement to sign

## 8.4 Post-meeting

If signed: turn on patient list, go live next morning

If 'thinking about it': send the audit doc + dashboard read-only link as a 24-hr nudge

# Appendix A — Client Call Flow Spec

Source-of-truth document supplied by Specsavers Newark. Every flow below must be supported by Amy.

## A.1 Incoming Calls

1.1 Appointment Bookings — Contact Lens (check-up / fitting), Eye Tests (standard / enhanced w/ OCT), Eye Health (triage, ~£35 private exam)

1.2 General Enquiries — contact lens order status, glasses order status, collection times

1.3 Orders & Purchases — contact lenses, glasses, direct debit lens scheme

1.4 Patient Information Requests — patients, other practices, external companies (GDPR-bound)

1.5 Audiology — hearing appointments, hearing aids, ear wax removal, pricing

## A.2 Outgoing Calls

2.1 Appointment Confirmations — day-before confirmation calls

2.2 Collection Notifications — 'glasses are ready', 'contact lenses are ready'

2.3 Appointment Adjustments — reschedule, family coordination, room allocation

2.4 Recall / Overdue — patients overdue for eye test

2.5 Cancellations / Rebooking — clinician absence, retain patient

## A.3 Coverage status

| Spec flow | Status |
| --- | --- |
| 1.1 Bookings | LIVE — all 7 appointment types in cal.com |
| 1.2 General Enquiries | LIVE — routes to store team |
| 1.3 Orders & Purchases | LIVE — routes to store team |
| 1.4 Patient Info Requests | LIVE — GDPR-safe routing |
| 1.5 Audiology | LIVE — full coverage |
| 2.1 Confirmations | LIVE (Path A) |
| 2.2 Collection Notifications | TO BUILD — ~30 min prompt work |
| 2.3 Adjustments | PARTIAL — reschedule branch in Path A; need explicit family/room path |
| 2.4 Recall / Overdue | PARTIAL — Path C; needs recall-specific copy |
| 2.5 Cancel / Rebook (sickness) | TO BUILD — ~30 min prompt work |

# Appendix B — Per-Agent Cost Working

How we got £79,554. Live model with editable inputs: SPECSAVERS-PNL-MODEL.xlsx

## B.1 Per-agent loaded cost

| Component | Annual £ | Source |
| --- | --- | --- |
| Cash salary | £30,000 | Client-stated (assumes £60k = total) |
| Employer NI | £3,750 | (£30k − £5k) × 15% — UK 2026 |
| Pension auto-enrol (3%) | £900 | Min legal on full salary |
| Sick pay (5 days) | £577 | ONS UK avg 4.6 days; £30k ÷ 260 × 5 |
| Holiday cover | £2,000 | Temp / overtime when colleague off |
| Recruitment + training amortised | £1,250 | REC £3,750 ÷ 3yr tenure |
| IT + desk + bonus + admin | £1,300 | Workplace allocation + Christmas bonus |
| TOTAL LOADED PER AGENT | £39,777 | +33% on-cost ratio |

## B.2 Combined for 2 agents

|  | Agent 1 | Agent 2 | Total combined |
| --- | --- | --- | --- |
| Cash salary | £30,000 | £30,000 | £60,000 |
| On-costs (NI + pension + sick + holiday + recruit + IT) | £9,777 | £9,777 | £19,554 |
| LOADED COST | £39,777 | £39,777 | £79,554 |

## B.3 If £60k = per agent (open audit question)

Change Agent salary to £60,000 in the Excel Inputs sheet. All numbers recalculate. Combined loaded cost becomes ~£156,208/yr; client saving Year 1 becomes ~£118,720; pricing tier likely moves to Tier 3 (£4,499/mo).

## B.4 Inputs marked as ESTIMATED (not client-confirmed)

Sick days/yr — 5 (ONS UK avg)

Avg tenure for recruitment amortisation — 3 years

Cost-of-hire — £3,750 (REC industry avg)

Holiday cover cost — £2,000/agent (temp + overtime estimate)

IT + desk + bonus + admin — £1,300/agent (workplace allocation)

These are flagged in the Excel model for transparency. If client provides actuals, swap in.